FIRMIVRA SUPER ADMIN - PHASE 1 BETA SCOPE

Developer Build Instructions

1. PHASE 1 GOAL Create a minimal, functional Super Admin shell without delaying the Firm Workspace or Client Portal.

| Priority | Phase 1 Requirement |
| --- | --- |
| PRIMARY | Fully build the Firm Workspace / Firm Portal. |
| PRIMARY | Fully build the Client Portal. |
| MINIMUM | Create the Super Admin login, landing shell, and basic dashboard. |
| ONLY ACTIVE SUPER ADMIN FUNCTION | Receive a firm application, review it, approve it, and activate the firm workspace. |
| BETA FIRM | LVP Accounting & Taxes is the first beta firm. |

2. WHAT MUST BE ACTIVE NOW Only the approval pathway needs to function end-to-end during Phase 1.

| Area | Status | Required Action | Result |
| --- | --- | --- | --- |
| Super Admin Login | ACTIVE | Allow Owner/Super Admin to sign in. | Owner reaches Super Admin area. |
| Firm Applications | ACTIVE | Receive Create Business Account submissions. | Application appears for review. |
| View Application | ACTIVE | Open submitted firm information. | Owner can review it. |
| Approve Firm | ACTIVE - REQUIRED | Approve the firm application. | Status becomes Approved/Active. |
| Firm Activation | ACTIVE - REQUIRED | Approval activates firm workspace. | Approved firm can access its portal/workspace. |
| Approved Firms List | BASIC ACTIVE | Show approved firm. | LVP appears as active beta firm. |

3. REQUIRED BETA WORKFLOW This is the only Super Admin workflow that must be fully connected for launch.

| Step | Action | System Behavior |
| --- | --- | --- |
| 1 | LVP selects Create Business Account. | Firm application opens. |
| 2 | LVP submits application. | Saved as Pending Review. |
| 3 | Owner/Super Admin logs in. | Owner enters Super Admin shell. |
| 4 | Owner opens Firm Applications. | LVP application is visible. |
| 5 | Owner clicks Approve. | Status changes to Approved/Active. |
| 6 | System activates LVP workspace. | LVP gets access to its firm portal. |
| 7 | LVP begins beta testing. | Firm Workspace and Client Portal become testing focus. |

4. SUPER ADMIN SHELL - CREATE NOW, DO NOT BUILD OUT Create the navigation/framework now, but leave future modules inactive during Phase 1.

| Module | Phase 1 Status | What To Build Now |
| --- | --- | --- |
| Dashboard | SHELL / BASIC | Create first page; simple counts are enough. |
| Applications | ACTIVE | This is the one fully connected working section. |
| Firms | BASIC | Show approved firms only; no advanced management yet. |
| Sales | SHELL ONLY | Menu/page placeholder only. |
| Team / Internal Users | SHELL ONLY | Menu/page placeholder only. |
| Subscriptions | SHELL ONLY | Menu/page placeholder only. |
| Billing | SHELL ONLY | Menu/page placeholder only. |
| Support | SHELL ONLY | Menu/page placeholder only. |
| Reports | SHELL ONLY | Menu/page placeholder only. |
| Notifications | SHELL ONLY | Menu/page placeholder only. |
| Audit & Security | SHELL ONLY | Menu/page placeholder only. |
| System Settings | SHELL ONLY | Menu/page placeholder only. |

5. INTERNAL ROLE FOR PHASE 1 Do not build the full Firmivra internal employee role structure yet.

| Role | Phase 1 Access |
| --- | --- |
| Owner / Super Admin | Full access to the current shell and working firm-approval flow. |
| Sales Manager / Sales Agent | Future phase - do not build now. |
| Account Manager | Future phase - do not build now. |
| Support / Billing / Technical Roles | Future phase - do not build now. |

6. DEVELOPER IMPLEMENTATION NOTE Treat the following as the scope boundary for the beta release.

| Instruction | Developer Meaning |
| --- | --- |
| One Project | Keep Super Admin, Firm Workspace, and Client Portal in the same Firmivra project, using separate routes/pages and permissions. |
| Do Not Overbuild | Do not build the full SaaS company-management infrastructure in Phase 1. |
| Approval Is Critical | Approve Firm must be a real connected action, not a visual-only button. |
| Activation Is Critical | Approval must activate that firm so its admin can access the Firmivra firm workspace. |
| Beta Scope | LVP Accounting & Taxes is the first beta firm. Initial Super Admin only needs to support this approval flow. |
| Future Ready | Create menu/routes for future modules so they can be developed later without restructuring navigation. |
| Inactive Pages | Inactive modules may display "Future Module" or "Coming Soon" during beta. |

7. PHASE 1 ACCEPTANCE TEST If this works from start to finish, the Super Admin beta requirement is complete.

| Test | Expected Result |
| --- | --- |
| 1. Submit | LVP Accounting & Taxes submits a firm application. |
| 2. Receive | The application appears in Super Admin > Applications. |
| 3. Review | Owner opens and reviews the application. |
| 4. Approve | Owner clicks Approve. |
| 5. Activate | LVP becomes Approved/Active and its firm workspace is enabled. |
| 6. Access | LVP can sign in and access its Firmivra firm portal/workspace. |

Key scope rule: Everything else in Super Admin can remain a shell for now. The firm approval-to-activation pathway is the only Super Admin mechanism that must work in Phase 1.